D MatrixGin – Полнослойная архитектура и план разработки

Table of Contents

Оглавление

1.0 ЦЕЛИ И ТРЕБОВАНИЯ

2.0 АРХИТЕКТУРА И СТЕК

3.0 МОДЕЛИРОВАНИЕ ДАННЫХ И API

4.0 ПЛАН РАЗРАБОТКИ ФРОНТЕНДА И БЭКЕНДА

5.0 ИТЕРАЦИИ, ТЕСТЫ И ДЕПЛОЙ

Staging environment  Run smoke tests

Manual QA checklist

Production deployment

GitHub Actions automatically builds and deploys to production  Development branch

... develop and commit ...

Create PR (code review + tests)  Once approved: merge to main  GitHub Actions CI/CD

Release notes

SUMMARY: Roadmap MatrixGin  APPENDIX: Quick Setup Guide

Clone repo

Setup backend

Setup frontend (in new terminal)  Access

Telegram Bot testing (local)

Follow URL for webhook tunneling  Using Kubernetes

Or using Docker Swarm  Verify

Оглавление

- Цели и требования проекта

- Архитектура и технический стек

- Моделирование данных и API

- План разработки фронтенда и бэкенда

- Итерации, тесты и деплой

1.0 ЦЕЛИ И ТРЕБОВАНИЯ

Видение

MatrixGin — интегрированная платформа управления сотрудниками и корпоративного AI-ассистента, объединяющая:

Управление персоналом и аналитику (Employee Management)

Управление компанией и операционные дашборды (Company Management)  HR-аналитику и выявление рисков (HR Department System / Matrix360)

Корпоративное обучение (Corporate University)  Управление задачами (Task Management)

Психологическую поддержку и мониторинг эмоционального состояния (Psychological Support)  Непрерывное обучение самого AI (AI Self-Learning)

Автоматизированное создание корпоративного контента (Content Management)

Ключевые требования

| Категория | Требование |
| --- | --- |
| Функциональность | Поддержка 8 основных блоков: Employee, Company, HR, University, Tasks, Psychology, Learning, Content |
| Масштабируемость | До 5000+ сотрудников, многолокационная структура, многодепартаментная оргструктура |
| Интеграции | Telegram Bot (primary), Email, SMS, CRM, ERP, HR системы, LMS, vecor databases |
| Аналитика | Real-time KPI, emotional tone monitoring (0.0-4.0 scale), HR analytics, predictive insights |
| AI/ML | RAG система, sentiment analysis, NLP, anomaly detection, self-learning |
| Безопасность | Role-based access (RBAC), данные сотрудников в зашифрованном виде, audit logs |
| Производительность | <500ms на основные запросы, real-time notifications <1 sec latency |
| Надежность | 99.5% uptime, автоматические бэкапы, disaster recovery, обработка сбоев |

Целевые пользователи

- Сотрудники — запросы статистики, личные KPI, развитие, психолог, задачи

- Руководители — управление командой, аналитика, постановка задач, мониторинг

- HR специалисты — аналитика персонала, опросы, выявление рисков

- Администраторы — конфигурация, управление доступами, интеграции

2.0 АРХИТЕКТУРА И СТЕК

  - Технический стек (рекомендуемый)

┌─────────────────────────────────────────────────────────┐

│	ФРОНТЕНД (UI Layer)	│

│	React 18 + TypeScript + Tailwind CSS	│

│	State: Redux Toolkit + RTK Query	│

│	Components: shadcn/ui, Recharts (графики)	│

└──────────────┬──────────────────────────────────────────┘

│

┌──────────────┴──────────────────────────────────────────┐

│	API GATEWAY &amp; TELEGRAM BOT LAYER	│

│	Express.js / Node.js (API Gateway)	│

│	node-telegram-bot-api (Bot Interface)	│

│	Socket.io (Real-time notifications)	│

└──────────────┬──────────────────────────────────────────┘

│

┌──────────────┴──────────────────────────────────────────┐

│	БЭКЕНД (Business Logic)	│

│	Node.js + Express.js (можно Fastify для производства) │

│	Nest.js (опционально, для масштабирования)	│

│	Service-oriented architecture	│

│	Queue: Bull (для async tasks)	│

└──────────────┬──────────────────────────────────────────┘

│

┌──────────────┴──────────────────────────────────────────┐

│	DATABASE LAYER	│

│	PostgreSQL 14+ (основная OLTP БД)	│

│	Redis (кэширование, sessions, real-time)	│

│	Chroma/Pinecone (Vector DB для RAG)	│

│	S3 / Google Cloud Storage (файлы, документы)	│

└──────────────┬──────────────────────────────────────────┘

│

┌──────────────┴──────────────────────────────────────────┐

│	ВНЕШНИЕ СЕРВИСЫ И API	│

│	Claude/Gemini/DeepSeek (LLM для AI)	│

│	Telegram Bot API	│

│	SendGrid / Mailgun (Email)	│

│	Twilio (SMS, опционально)	│

│	Sentry (Error tracking)	│

│	Datadog / NewRelic (Monitoring)	│

└─────────────────────────────────────────────────────────┘

  - Выбор стека

Фронтенд

React 18 — компонентная архитектура, огромная экосистема

TypeScript — типизация, меньше ошибок в production

Tailwind CSS — быстрая разработка UI, конфигурируемая палитра

Redux Toolkit + RTK Query — управление состоянием и кэширование

Vite — быстрая dev-сборка

Бэкенд

Node.js + Express.js — быстрое прототипирование, асинхронность из коробки

Typescript — тип-безопасность

Prisma — ORM для PostgreSQL, автомиграции

Bull — очередь для фоновых задач (отправка уведомлений, парсинг документов)

Passport.js — аутентификация и авторизация

База данных

PostgreSQL — надежная RDBMS, JSONB для гибких структур, рекомендуется для финансовых данных

Redis — кэш и real-time данные (KPI, notifications)

Chroma — vector database для RAG (встраивается в Python, доступна через API)

S3/Google Cloud — масштабируемое хранилище файлов

Развертывание и DevOps

Docker — контейнеризация (Node приложение, Postgres, Redis)

Docker Compose — локальное тестирование

Kubernetes (optional) — production масштабирование (GKE, EKS, Digital Ocean)

GitHub Actions — CI/CD пайплайны

Terraform — infrastructure as code

  - Архитектурная диаграмма

┌─────────────────┐

│	Сотрудник	│

│	(Web App)	│

└────────┬────────┘

│ HTTP/REST/WebSocket

▼

┌────────────┐

│ React UI	│

│ Telegram	│

│ Bot	│

└────┬───────┘

│

┌────▼──────────────────┐

│	API Gateway	│

│ (Express.js)	│

│ Auth + Rate Limiting  │

│  WebSocket Handler	│

└────┬──────────────────┘

│

┌────▼──────────────────────────────────────┐

│	Микросервисы (Services)	│

├──────────────────────────────────────────┤

│ • AuthService (JWT, roles, permissions) │

│ • EmployeeService (profiles, stats)	│

│ • AnalyticsService (KPI, trends)	│

│  • HRService (surveys, feedback)	│

│  • PSYService (emotional tone, alerts)	│

│ • TaskService (CRUD, tracking)	│

│  • RAGService (Q&amp;A, knowledge base)	│

│ • ContentService (generation, publish) │

│ • NotificationService (email, SMS)	│

│ • LLMService (Claude/Gemini calls)	│

└────┬──────────────────────────────────────┘

│

┌────┴──────────────────────────┐

│	Data &amp; Cache Layer	│

├───────────────────────────────┤

│  PostgreSQL (OLTP)	│

│ Redis (Cache + Real-time)	│

│ Chroma (Vector DB)	│

│ S3 (Files)	│

└────┬──────────────────────────┘

│

┌────┴──────────────────────────┐

│	External Integrations	│

├───────────────────────────────┤

│ • LLM APIs (Claude, Gemini)	│

│ • Telegram API	│

│ • Email Service (SendGrid)	│

│ • HR/CRM Systems (API)	│

│ • Analytics Services	│

└───────────────────────────────┘

  - Communication Flow

USER SENDS MESSAGE

│

▼

TELEGRAM BOT receives message

│

▼

API GATEWAY parses intent

│

├─ Is it data request? → AnalyticsService + DB query

│

├─ Is it AI question? → RAGService → Vector DB search → LLMService

│

├─ Is it command? (set task, survey) → TaskService/AnalyticsService

│

└─ Other? → Route to appropriate microservice

│

▼

SERVICE LAYER executes logic

│

├─ Query DB (PostgreSQL)

├─ Check Redis cache

├─ Call external APIs if needed

└─ Prepare response

│

▼

RESPONSE FORMAT

│

├─ Text message

├─  Telegram button keyboard

├─  Excel/PDF file

└─ Real-time chart (WebSocket)

│

▼

NOTIFICATION SERVICE

│

├─ Send Telegram message

├─ Send Email

└─ Update real-time dashboard

│

▼

USER receives response

3.0 МОДЕЛИРОВАНИЕ ДАННЫХ И API

  - Основные сущности БД Users & Roles

Table: users

- id (UUID primary key)

- telegram_id (unique)

- email (unique)

- first_name, last_name

- role_id (FK → roles)

- department_id (FK → departments)

- location_id (FK → locations)

- is_active, created_at, updated_at

- password_hash (if web login)

Table: roles

- id (UUID)

- code (ENUM: 'admin', 'hr', 'manager', 'employee', 'ceo')

- name, description

- permissions (JSONB array of permission codes)

Table: permissions

- id (UUID)

- code (ENUM: 'view_analytics', 'manage_tasks', 'view_psychological_profile', etc)

- description

Organization Structure

Table: departments

- id (UUID)

- name, code

- parent_department_id (self-join for hierarchy)

- company_id (FK)

- budget, headcount

Table: locations

- id (UUID)

- name, code, city

- company_id (FK)

Table: positions

- id (UUID)

- title

- department_id (FK)

- required_competencies (JSONB)

- salary_range, matrix_coin_budget

KPI & Analytics

Table: kpi_metrics

- id (UUID)

- user_id (FK → users)

- metric_type (ENUM: 'sales', 'quality', 'efficiency', custom_name)

- period_start, period_end

- target_value, actual_value, percentage

- unit (ENUM: 'rub', 'units', '%')

- status (ENUM: 'on_track', 'at_risk', 'failed', 'exceeded')

- created_at, updated_at

Table: daily_kpi_snapshot

- id (UUID)

- captured_at (timestamp)

- location_id, department_id, user_id

- kpi_data (JSONB) →  {metric_1: value, metric_2: value, ...}

- index for efficient queries on (location_id, captured_at)

Tasks

Table: tasks

- id (UUID)

- created_by_user_id (FK)

- assigned_to_user_id (FK) or assigned_to_group_id (FK)

- title, description

- status (ENUM: 'created', 'assigned', 'in_progress', 'on_review', 'completed', 'cancelled

- priority (ENUM: 'low', 'medium', 'high', 'critical')

- due_date, start_date

- completion_date

- estimated_hours, actual_hours

- created_at, updated_at

- task_dependencies (JSONB array of task IDs)

Table: task_comments

- id, task_id (FK), user_id (FK)

- comment_text, created_at

HR Analytics

Table: surveys

- id (UUID)

- survey_type (ENUM: 'micro_survey', 'feedback_360', 'burnout_check', 'pulse')

- created_by_user_id (FK)

- distributed_at, deadline

- questions (JSONB array)

- status (ENUM: 'draft', 'active', 'closed')

Table: survey_responses

- id (UUID)

- survey_id (FK)

- respondent_user_id (FK)

- answers (JSONB) → {question_id: answer_value}

- is_anonymous, responded_at

Table: employee_interaction_log

- id (UUID)

- user_a_id, user_b_id (two-way communication)

- interaction_type (ENUM: 'email', 'message', 'meeting', 'collaboration')

- metadata (JSONB) →  {channel: 'slack', sentiment_score: 0.75}

- timestamp

- index on (user_a_id, user_b_id, timestamp)

Psychological Monitoring

Table: emotional_tone_profile

- id (UUID)

- user_id (FK → users)

- current_tone (DECIMAL 0.0-4.0)

- tone_category (ENUM: 'Apathy', 'Grief', 'Fear', 'Antagonism', 'Boredom', 'Contentment',

- tone_history (JSONB array of {timestamp, tone, category})

- risk_level (ENUM: 'low', 'medium', 'high', 'critical')

- last_updated

Table: psychological_sessions

- id (UUID)

- user_id (FK)

- session_start, session_end

- ai_psychologist_conversation (JSONB array of messages)

- identified_issues (JSONB array)

- recommended_recovery_plan (JSONB)

- status (ENUM: 'ongoing', 'completed', 'escalated_to_hr')

Table: emotional_alerts

- id (UUID)

- user_id (FK)

- alert_type (ENUM: 'tone_drop', 'sustained_low_tone', 'risk_detected', 'burnout_warning')

- severity (ENUM: 'warning', 'alert', 'critical')

- description, recommended_action

- sent_to_hr_at, resolved_at

Learning & University

Table: courses

- id (UUID)

- title, description

- department_id (FK) - for which dept

- required_for_positions (JSONB array of position IDs)

- content_type (ENUM: 'text', 'video', 'interactive', 'mixed')

- duration_minutes

- created_at

Table: student_course_progress

- id (UUID)

- user_id (FK)

- course_id (FK)

- status (ENUM: 'enrolled', 'in_progress', 'completed', 'failed')

- progress_percent (0-100)

- score (if test-based)

- started_at, completed_at

- last_activity_at

Table: tests_and_assessments

- id (UUID)

- course_id (FK) or standalone

- title, description

- question_bank (JSONB array of {question_id, type, question_text, options, correct_answer

- passing_score (percent)

- time_limit_minutes

- randomize_questions (boolean)

Table: student_test_results

- id (UUID)

- test_id (FK)

- user_id (FK)

- score (0-100)

- answers_submitted (JSONB)

- time_spent_minutes

- passed (boolean)

- completed_at

Content Management

Table: content_calendar

- id (UUID)

- content_type (ENUM: 'motivational', 'educational', 'news', 'meme')

- scheduled_publish_at

- content_title, content_text

- media_urls (JSONB array for images/videos)

- target_channel (ENUM: 'telegram_main', 'telegram_news', 'email_digest')

- status (ENUM: 'scheduled', 'published', 'archived', 'failed')

- engagement_metrics (JSONB) →  {views, reactions, comments, shares}

Table: content_sources

- id (UUID)

- source_url, source_type (ENUM: 'blog', 'news_api', 'manual_upload')

- topic, relevance_score (0-100)

- last_scraped_at

Collection: corporate_knowledge_base Documents format:

{

"id": "doc-123",

"text": "Full document text from regulations, МДР, etc.", "metadata": {

"source": "constitution", "section": "Compensation", "document_type": "regulation",

"version": "2024.1",

"relevant_positions": ["sales", "manager"]

}

}

Vector embeddings: text → embedding (384-1024 dimensions)

Similarity search: user query →  embedding →  cosine similarity search

Vector DB / RAG (Chroma)

  - API Endpoints (Draft List) Authentication & User Management

POST	/api/auth/register POST	/api/auth/login

POST	/api/auth/refresh-token POST	/api/auth/logout

GET	/api/users/me

GET	/api/users/:userId PUT	/api/users/:userId

GET	/api/users (admin only, with pagination)

KPI & Analytics

GET	/api/analytics/my-kpi

GET	/api/analytics/my-kpi/:period (daily, weekly, monthly, quarter) GET	/api/analytics/kpi/:userId (manager viewing subordinate)

GET	/api/analytics/department-summary/:departmentId GET	/api/analytics/location-summary/:locationId

POST	/api/analytics/kpi-snapshot (admin, batch update)

GET	/api/analytics/trends/:userId?start_date&amp;end_date&amp;metric_type GET	/api/analytics/benchmarks/:positionId (how am I vs peers)

Request: GET /api/analytics/kpi/2024-11-01/2024-11-30?user_id=123&amp;metric_types=sales,q Response: {

"period": "2024-11",

"user_id": "123", "metrics": [

{ "type": "sales", "target": 100000, "actual": 95000, "percentage": 95, "status": "at_

],

"summary": { "avg_percentage": 92, "trend": "down 3%" }

}

Tasks

POST	/api/tasks (create by manager)

GET	/api/tasks/my-tasks (assigned to me) GET	/api/tasks/my-created (created by me) PUT	/api/tasks/:taskId

DELETE /api/tasks/:taskId

POST	/api/tasks/:taskId/status (update status) GET	/api/tasks/:taskId/comments

POST	/api/tasks/:taskId/comments

GET	/api/tasks/analytics?department_id&amp;period (manager dashboard)

Request: POST /api/tasks Body: {

"assigned_to": "user_id OR group_id", "title": "Analyze sales for July",

"description": "...", "priority": "high",

"due_date": "2024-12-01",

"estimated_hours": 5

}

Request: PUT /api/tasks/:taskId/status

Body: { "status": "in_progress", "progress_percent": 50 }

HR & Surveys

POST	/api/surveys (create by HR) GET	/api/surveys/active

POST	/api/surveys/:surveyId/respond

GET	/api/surveys/:surveyId/results (HR only)

GET	/api/employees/engagement-index (HR dashboard) GET	/api/employees/burnout-scores (HR dashboard)

GET	/api/employees/leadership-network (graph analysis)

Request: POST /api/surveys/:surveyId/respond Body: {

"answers": { "q1": "yes", "q2": 8, "q3": "open answer text" },

"is_anonymous": true

}

Psychological Support

GET	/api/psychology/my-emotional-profile

POST	/api/psychology/start-session (chat with AI psychologist) GET	/api/psychology/session/:sessionId/messages

POST	/api/psychology/session/:sessionId/messages (continue conversation) GET	/api/psychology/alerts (HR only - alerts about employees)

GET	/api/psychology/recovery-plans/:userId (personal recovery plan)

WebSocket: /ws/psychology/chat/:sessionId (real-time conversation)

Learning & University

GET	/api/learning/my-courses

GET	/api/learning/available-courses POST	/api/learning/enroll/:courseId

GET	/api/learning/courses/:courseId/content GET	/api/learning/courses/:courseId/progress POST	/api/learning/tests/:testId/start

POST	/api/learning/tests/:testId/submit-answers GET	/api/learning/tests/:testId/results

GET	/api/learning/my-achievements

GET	/api/learning/recommended-learning-path

Content Management (Admin)

POST	/api/content/calendar (schedule new content) GET	/api/content/calendar?month=2024-12

PUT	/api/content/calendar/:contentId

DELETE /api/content/calendar/:contentId

POST	/api/content/publish (manual trigger for testing) GET	/api/content/analytics (engagement metrics)

RAG / AI Knowledge Base

POST	/api/rag/query (user asks question)

GET	/api/rag/query/:queryId/answer (retrieve answer) GET	/api/rag/knowledge-base (admin - manage documents)

POST	/api/rag/upload-document (admin - upload new knowledge) DELETE /api/rag/document/:docId

Request: POST /api/rag/query Body: {

"question": "Как работает система коинов?", "context": "employee" (role-based filtering)

}

Response: {

"answer": "Система Matrix Coins...", "confidence": 0.92,

"sources": [

{ "document": "ЗСФ-2024", "section": "3.2" }

]

}

Telegram Bot Commands (NLP Interface)

/start	- Initialize bot

/help	- Show commands

MG покажи мою статистику  - Request personal KPI

MG статистика по продажам - Request department analytics MG поставь задачу &lt;описание&gt; - Manager creates task

MG мне нужна поддержка	- Start psychology session MG хочу пройти тест	- Enroll in test

MG включи дашборд	- Subscribe to notifications

  - API Response Format (Standard)

{

"success": true/false, "data": { /* payload */ }, "error": {

"code": "ERROR_CODE",

"message": "Human-readable error", "details": { /* additional context */ }

},

"meta": {

"timestamp": "2024-11-20T12:00:00Z",

"request_id": "uuid", "version": "1.0"

}

}

  - Authentication & Authorization

Strategy: JWT tokens + role-based access control (RBAC)

// JWT payload

{

"sub": "user-id",

"email": "user@company.com", "role": "manager", "department_id": "dept-123",

"permissions": ["view_analytics", "manage_tasks"],

"iat": 1700000000,

"exp": 1700086400  // 24 hours

}

// Refresh token (long-lived, stored in secure httpOnly cookie)

// Used to get new access tokens

// Permission matrix

{

"admin": ["*"],

"ceo": ["view_all_analytics", "manage_all_users", "view_psychology_all"],

"hr": ["view_analytics", "manage_surveys", "view_psychology", "manage_content"], "manager": ["view_team_analytics", "manage_tasks", "view_team_psychology"],

"employee": ["view_own_analytics", "view_own_tasks", "view_own_psychology"]

}

4.0 ПЛАН РАЗРАБОТКИ ФРОНТЕНДА И БЭКЕНДА

  - Фронтенд — Архитектура и компоненты Структура проекта

matrixgin-frontend/

├── public/

├── src/

│	├── app/	# Главное приложение

│	├── pages/	# Page компоненты (React Router)

│	│	├── LoginPage

│	│	├── DashboardPage

│	│	├── KPIPage

│	│	├── TasksPage

│	│	├── PsychologyPage

│	│	├── HRDashboardPage

│	│	└── AdminPage

│	├── components/	# Переиспользуемые UI компоненты

│	│	├── Header/

│	│	├── Sidebar/

│	│	├── KPICard/

│	│	├── TaskList/

│	│	├── ChartWidget/

│	│	├── NotificationCenter/

│	│	└── Modal/

│	├── services/	# API клиенты

│	│	├── apiClient.ts

│	│	├── authService.ts

│	│	├── analyticsService.ts

│	│	├── taskService.ts

│	│	├── psyService.ts

│	│	└── ragService.ts

│	├── hooks/	# Custom React hooks

│	│	├── useAuth.ts

│	│	├── useKPI.ts

│	│	├── useTasks.ts

│	│	└── useWebSocket.ts

│	├── store/	# Redux store

│	│	├── slices/

│	│	│	├── authSlice.ts

│	│	│	├── analyticsSlice.ts

│	│	│	└── tasksSlice.ts

│	│	└── store.ts

│	├── types/	# TypeScript interfaces

│	│	├── user.ts

│	│	├── kpi.ts

│	│	├── task.ts

│	│	├── psychology.ts

│	│	└── survey.ts

│	├── utils/

│	│	├── formatters.ts

│	│	├── validators.ts

│	│	└── helpers.ts

│	├── styles/	# Глобальные стили, Tailwind config

│	└── index.tsx

├── package.json

├── tsconfig.json

├── vite.config.ts

└── tailwind.config.js

Главные экраны (Wireframes)

- Экран входа (LoginPage)

┌────────────────────────────────┐

│

│

│

│

│

│

│

│

│

│

О MatrixGin

│

[Email input]

[Password input] [Sing In Button]

│

│

│

│

│

Login via Telegram: [Button] │

│

└────────────────────────────────┘

- Главный дашборд (DashboardPage)

┌──────────────────────────────────────────────────┐

│ Header: Welcome, [Notifications] [Profile Menu] │

├──────┬──────────────────────────────────────────┤

│	│	О MY KPI (This Month)	│

│	│	┌──────────────────────────────────────┐│

│	│	│ Sales: 95% [████████░░]	││

│	│	│ Quality: 98% [█████████░]	││

│	│	│ Efficiency: 87% [████████░]	││

│	│	└──────────────────────────────────────┘│

│ О	│	│

│ Task │	✅ TASKS (7 assigned)	│

│ s	│	┌──────────────────────────────────────┐│

│	│	│ • High: Analyze July report (Due 12/1)

│	│	│ • Medium: Update portfolio (3 days left)

│	│	│ • [View All] →	││

│	│	└──────────────────────────────────────┘│

│ О	│	│

│ Psy  │	😊 MOOD CHECK-IN	│

│	│	Current: 3.2/4.0 (Interest)	│

│	│	[Chat with Psychologist]	│

│	│	[View Recovery Plan]	│

│	│	│

│ О	│	О LEARNING PROGRESS	│

│ Edu  │	Active: 2 courses (45% complete)	│

│	│	[Continue Learning] →	│

└──────┴──────────────────────────────────────────┘

┌──────────────────────────────────────────────────┐

│ Header: KPI Analytics	│

├──────────────────────────────────────────────────┤

│ Filters: [Period ▼] [Location ▼] [Export]	│

├──────────────────────────────────────────────────┤

КПИ страница (KPIPage)

| │ │ │ | │ PERSONAL KPI │ ┌────────────────────────────────────────────┐ │ |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| │ | │ Sales | 95% [Chart] | Trend: | ▼ 3% | │ | │ |
| │ | │ Quality | 98% [Chart] | Trend: | ▲ 2% | │ | │ |
| │ | │ Efficiency | 87% [Chart] | Trend: | ▼ 5% | │ | │ |
| │ | └────────────────────────────────────────────┘ │ |  |  |  |  |  |
| │ | │ |  |  |  |  |  |
| │ | TEAM KPI (if manager) │ |  |  |  |  |  |
| │ | ┌────────────────────────────────────────────┐ │ |  |  |  |  |  |

│ │ Location/Dept │ Target │ Actual │ % │ Trend │ │

│ │ Branch1	│ 100k	│ 95k	│95%│	▼ 3% │ │

│ │ Branch2	│ 150k	│ 148k	│99%│	▲ 1% │ │

│ │ [Add Branch]	│ │

│ └────────────────────────────────────────────┘ │

│

│ BENCHMARKS vs PEERS

│ You: 94% (position avg: 92%, top performer: 98%)

│

│

│

│

└──────────────────────────────────────────────────┘

- Управление задачами (TasksPage)

┌──────────────────────────────────────────────────┐

│ Header: Tasks &amp; Assignments	│

├──────────────────────────────────────────────────┤

│ [New Task ▼] [Filters ▼] [List/Board Toggle]	│

├──────────────────────────────────────────────────┤

│	│

│ Assigned to me: 7 tasks	│

│ ┌──────────────────────────────────────────────┐│

│ │ ☐ [High] Analyze July sales

│ │	Progress: ████░░░░  50%

│ │	From: John Manager

│ │	[Comment (2)] [Update Status]

│ │

│ │ ☐ [Medium] Update portfolio

│ │	Progress: ████████░░  85%

│ │	From: Jane Lead

│ │	[Comment (5)] [Mark Complete]

Due 12/1 ││

││

││

││

││

Due 11/28 ││

││

││

││

│ └──────────────────────────────────────────────┘│

│	│

│ Overdue: 0 | On Track: 6 | Completed: 23	│

│	│

└──────────────────────────────────────────────────┘

- Психологическая поддержка (PsychologyPage)

| │ | │ |
| --- | --- |
| │ | 😊 YOUR EMOTIONAL TONE: 3.2/4.0 │ |
| │ | О "Interest" (Positive trend ▲ 0.3) │ |
| │ | │ |
| │ | ┌──────────────────────────────────────────────┐│ |
| │ | │ Apathy Grief Fear Antagonism Boredom ││ |
| │ | │ ░░░ ░░░░░ ░░░░ ░░░░░░░░ ░░░░░░ ││ |
| │ | │ 0.2 0.5 1.0 1.5 2.5 ...3.2 ││ |
| │ | └──────────────────────────────────────────────┘│ |
| │ | │ |
| │ | [Talk to AI Psychologist] [View Recovery Plan] │ |
| │ | [View History] [See Alerts] │ |
| │ | │ |
| │ | Your Recovery Plan: │ |
| │ | - Step 1: Practice gratitude exercise (Today) │ |
| │ | - Step 2: Schedule team activity (Tomorrow) │ |
| │ | - Status: 2/5 steps completed │ |
| │ | │ |

┌──────────────────────────────────────────────────┐

│  Header: Emotional Support &amp; Wellness	│

├──────────────────────────────────────────────────┤

└──────────────────────────────────────────────────┘

HR Dashboard (HRDashboardPage)

┌──────────────────────────────────────────────────┐

│ Header: HR Analytics &amp; Insights	│

├──────────────────────────────────────────────────┤

│	│

│ О KEY METRICS	│

│ ┌────────────────────────────────────────────┐ │

│ │ Total Employees: 487	│ │

│ │ Avg Engagement: 76% (▲ 3%)	│ │

│ │ Burnout Risk: 12 employees	│ │

│ │ Recent Turnover: 2 (0.4%)	│ │

│ └────────────────────────────────────────────┘ │

│	│

│ О CRITICAL ALERTS	│

│ ┌────────────────────────────────────────────┐ │

│ │ [Critical] Ivan P. - Sustained low tone	│ │

│ │ [Warning] Anna K. - Burnout indicators	│ │

│ │ [Notice] Team morale decline in Branch2	│ │

│ └────────────────────────────────────────────┘ │

│	│

│  О  LEADERSHIP NETWORK (Graph)	│

│ [Visualization of informal leaders]	│

│	│

│ О TRENDS &amp; REPORTS	│

│  [View Full Report] [Schedule Training]	│

│	│

└──────────────────────────────────────────────────┘

UI компоненты (shadcn/ui)

Button, Input, Select, Checkbox  Card, Dialog, Popover, Toast

Table, Tabs, Collapsible  Sidebar, Avatar, Badge

Chart components (Recharts)

Real-time WebSocket updates indicator

  - Бэкенд — Архитектура и сервисы Структура проекта

matrixgin-backend/

├── src/

│

│

│

│

│

│

│

│

│

│

│

│

│

│

│

│

│

├── main.ts

├── config/

│	├── database.ts

│	├── redis.ts

│	├── telegram.ts

│	└── env.ts

├── middleware/

│	├── auth.ts

│	├── errorHandler.ts

│	├── rateLimiter.ts

│	├── requestLogger.ts

│	└── cors.ts

├── modules/

# Entry point

# Prisma configuration # Redis setup

# Telegram Bot init

# Environment variables

# JWT verification

# Global error handling # Rate limiting

# Logging

# CORS configuration

│

│

│

│

├── auth/

│	├── auth.service.ts

│	├── auth.controller.ts

│	├── auth.routes.ts

| │ | │ | │ | ├── jwt.strategy.ts |
| --- | --- | --- | --- |
| │ | │ | │ | └── dto/ |
| │ | │ | │ | ├── login.dto.ts |
| │ | │ | │ | └── register.dto.ts |
| │ | │ | ├── | users/ |
| │ | │ | │ | ├── user.service.ts |
| │ | │ | │ | ├── user.controller.ts |
| │ | │ | │ | └── user.routes.ts |
| │ | │ | ├── | analytics/ |
| │ | │ | │ | ├── analytics.service.ts |
| │ | │ | │ | ├── analytics.controller.ts |
| │ | │ | │ | ├── analytics.routes.ts |
| │ | │ | │ | └── cache.strategy.ts (Redis caching) |
| │ | │ | ├── | tasks/ |
| │ | │ | │ | ├── task.service.ts |
| │ | │ | │ | ├── task.controller.ts |
| │ | │ | │ | ├── task.routes.ts |
| │ | │ | │ | └── task.queue.ts (Bull queue for notifications) |
| │ | │ | ├── | psychology/ |
| │ | │ | │ | ├── psychology.service.ts |
| │ | │ | │ | ├── psychology.controller.ts |
| │ | │ | │ | ├── emotion-analyzer.ts (sentiment analysis) |
| │ | │ | │ | ├── psychological-support.ts (AI psychologist) |
| │ | │ | │ | └── psychology.routes.ts |
| │ | │ | ├── | rag/ |
| │ | │ | │ | ├── rag.service.ts |
| │ | │ | │ | ├── rag.controller.ts |
| │ | │ | │ | ├── vector-store.ts (Chroma integration) |
| │ | │ | │ | ├── rag.routes.ts |
| │ | │ | │ | └── document-parser.ts |
| │ | │ | ├── | hr/ |
| │ | │ | │ | ├── survey.service.ts |
| │ | │ | │ | ├── hr.controller.ts |
| │ | │ | │ | ├── hr.routes.ts |
| │ | │ | │ | └── engagement-analytics.ts |
| │ | │ | ├── | content/ |
| │ | │ | │ | ├── content.service.ts |
| │ | │ | │ | ├── content.controller.ts |
| │ | │ | │ | ├── content.routes.ts |
| │ | │ | │ | └── content-generator.ts (LLM-based) |
| │ | │ | ├── | learning/ |
| │ | │ | │ | ├── learning.service.ts |
| │ | │ | │ | ├── learning.controller.ts |
| │ | │ | │ | └── learning.routes.ts |
| │ | │ | ├── | telegram/ |
| │ | │ | │ | ├── telegram.bot.ts |
| │ | │ | │ | ├── telegram.controller.ts |
| │ | │ | │ | └── intent-parser.ts (NLP for commands) |
| │ | │ | ├── | notifications/ |
| │ | │ | │ | ├── notification.service.ts |
| │ | │ | │ | ├── email.service.ts |
| │ | │ | │ | ├── sms.service.ts |
| │ | │ | │ | └── websocket.gateway.ts |
| │ | │ | └── | llm/ |
| │ | │ |  | ├── llm.service.ts (Claude API wrapper) |
| │ | │ |  | ├── llm-providers.ts (multi-LLM support) |
| │ | │ |  | └── prompt-templates.ts |
| │ | ├── | database/ |  |
| │ | │ | ├── prisma/ |  |
| │ | │ | │ ├── schema.prisma |  |
| │ | │ | │ └── migrations/ |  |
| │ | │ | └── seeds/ |  |
| │ | │ | └── seed.ts |  |
| │ | ├── | utils/ |  |
| │ | │ | ├── logger.ts |  |
| │ | │ | ├── validators.ts |  |

│	│	└── helpers.ts

│	├── types/

│	│	└── index.ts

│	└── tests/

│	├── unit/

│	└── integration/

├── Dockerfile

├── docker-compose.yml

├── package.json

├── tsconfig.json

├── .env.example

├── .env.test

├── jest.config.js

└── README.md

Основные сервисы

- AuthService

// Функции:

- register(email, password, name)

- login(email, password)

- verifyToken(token)

- generateAccessToken(userId)

- generateRefreshToken(userId)

- validateJWT(token)

- hasPermission(userId, permission)

- getRolePermissions(role)

- AnalyticsService

// Функции:

- getEmployeeKPI(userId, period)

- getDepartmentSummary(departmentId, period)

- getLocationSummary(locationId, period)

- updateDailySnapshot(batch) // async

- analyzeTrends(userId, metricType, dateRange)

- getBenchmarks(userId, positionId)

- getPredictions(userId) // ML-based

- generateReport(filters) // exports to Excel/PDF

- PSYService (Psychological)

// Функции:

- getEmployeeEmotionalProfile(userId)

- analyzeSentiment(text) // NLP sentiment score

- startPsychologySession(userId)

- processPsychologyChat(sessionId, userMessage)

- detectAnomalies(userId) // ML: drop in tone, burnout signs

- generateRecoveryPlan(userId, currentTone, targetTone)

- sendAlertToHR(userId, severity, reason)

- traceEmotionalTonePath(userId) // emotional journey

- RAGService

// Функции:

- queryKnowledgeBase(question, userContext)

- uploadDocument(file, metadata)

- indexDocument(text, metadata) // embedding → Chroma

- searchVectorDB(query_embedding, top_k=5)

- generateAnswer(query, context, userRole)

- validateFactsAgainstDB(answer)  //  self-check

- escalateToExpert(question, reason)

- ContentService

// Функции:

- scheduleContent(contentData)

- generateMotivationalContent() // LLM-based

- scrapeNewsources() // web parsing

- generateMemes(topic)

- publishToTelegram(content)

- trackEngagement(contentId)

- generateContentAnalytics(period)

- TelegramBotService

// Функции:

- handleMessage(message)

- parseNLPIntent(text) // NLP: determine intent

- routeToService(intent, params)

- sendMessage(userId, text, keyboard)

- sendFile(userId, fileBuffer, filename)

- setupWebhook() / polling()

- handleCallback(callbackQuery) // button clicks

Task Queue (Bull + Redis)

// Priority queues:

- urgent_notifications (high priority)

- daily_kpi_snapshot (scheduled)

- content_publishing (scheduled)

- psychological_alerts (high priority)

- email_sending (normal)

- data_aggregation (low priority)

// Example:

await taskQueue.add('daily_kpi_snapshot', data, { repeat: { cron: '0 6 * * *' }, // daily at 6 AM attempts: 3,

backoff: { type: 'exponential', delay: 2000 }

});

Error Handling & Logging

// Global error handler

app.use((err, req, res, next) =&gt; { logger.error(`[${req.id}] ${err.message}`, {

path: req.path, method: req.method, stack: err.stack, userId: req.user?.id

});

res.status(err.statusCode || 500).json({ success: false,

error: {

code: err.code, message: err.message

}

});

});

// Sentry integration for production Sentry.init({ dsn: process.env.SENTRY_DSN });

5.0 ИТЕРАЦИИ, ТЕСТЫ И ДЕПЛОЙ

  - Разбиение работы на итерации (спринты) Итерация 0: Инфраструктура (Неделя 1-2)

Цель: Развернуть базовую инфраструктуру проекта

Задачи:

✅ Инициализация репозиториев (GitHub)

✅ Настройка Docker & Docker Compose для dev-окружения

✅ PostgreSQL + Redis in Docker

✅ Настройка Node.js проекта с Express.js и Prisma  ✅ Базовая структура БД (users, roles, permissions)  ✅ GitHub Actions CI/CD pipeline setup

✅ Основной middleware (CORS, logging, error handling)

✅ Telegram Bot basic skeleton

✅ Environment config (.env, secrets management)

Deliverable:

Локально работающий dev-stack (docker-compose up)  CI/CD pipeline passing

Готовые первые миграции БД

Итерация 1: Аутентификация и основной UI (Неделя 3-4)

Цель:登登 & фундамент приложения

Backend:

✅ JWT auth system (register, login, token refresh)

✅ User management (create, read, update)

✅ Role-based permissions matrix

✅ Password hashing (bcrypt)

✅ Rate limiting middleware

✅ /api/auth/, /api/users/ endpoints

Frontend:

✅ React + Redux setup

✅ LoginPage component

✅ ProtectedRoute wrapper

✅ API client configuration (axios)

✅ useAuth custom hook

✅ Tailwind CSS setup + shadcn/ui components

✅ Basic layout (Sidebar + Header)

✅ Error boundary component

Testing:

Unit tests for AuthService (Jest)  Integration tests for login flow

Manual E2E: register → login → view profile

Deliverable:

Работающая система входа и регистрации  Защищенные маршруты (JWT)

Основной UI скелет

Итерация 2: КПИ и аналитика (Неделя 5-6)

Цель: Персональная статистика и дашборды

Backend:

✅ KPI metrics CRUD

✅ Daily KPI snapshot логика

✅ /api/analytics/* endpoints

✅ Redis caching для частых запросов

✅ Batch KPI update (admin endpoint)

✅ Trend analysis (простая линейная тренд)

Frontend:

✅ KPIPage компонент

✅ KPI card components (mini dashboard)

✅ Line charts для трендов (Recharts)

✅ Filters (period, location, metric type)

✅ DashboardPage с персональными KPI

Testing:

Unit tests для KPI calculations

Integration tests для analytics endpoints

Manual: Request own KPI, check filters work

Deliverable:

Персональная страница статистики работает Кэширование ускоряет запросы

Основные чарты на месте

Итерация 3: Управление задачами (Неделя 7-8)

Цель: Task management система

Backend:

✅ Task CRUD (create, read, update, delete)

✅ Task status workflow (created → assigned → in_progress → completed)

✅ Task assignment logic (to individual or group)

✅ /api/tasks/* endpoints

✅ Bull queue для notifications на изменение статуса

✅ Task comments system

✅ Escalation rules (auto-escalate after deadline)

Frontend:

✅ TasksPage компонент

✅ TaskList with filters (my tasks, team tasks)

✅ TaskCard with details and comments

✅ Form для создания/редактирования задач

✅ Status update flow

✅ Notifications when task assigned

Testing:

Unit: task status transitions

Integration: create → assign → update status

Manual: Create task, assign to team member, verify notification

Deliverable:

Работающая система управления задачами  Notifications при обновлениях

Для менеджеров: управление командой

Итерация 4: Telegram Bot интеграция (Неделя 9-10)

Цель: NLP-based interface для отправки команд

Backend:

✅ Telegram Bot initialization (webhooks or polling)

✅ Intent parser (NLP to determine user request type)

✅ Message routing (data request → analytics, command → tasks, question → RAG)

✅ Response formatting for Telegram

✅ Keyboard builder (inline buttons)

✅ File handling (send Excel/PDF через Telegram)

✅ /api/telegram/webhook endpoint

Testing:

Unit: intent parser with various inputs

Integration: full flow from Telegram message to response

Manual: Send "MG покажи статистику" → verify correct response

Deliverable:

Telegram Bot работает с основными командами  Пользователи могут запрашивать KPI через бот  Команды на русском языке работают

Итерация 5: Психологическая поддержка (Неделя 11-12)

Цель: Emotional tone monitoring & AI psychologist

Backend:

✅ Sentiment analysis engine (интеграция с Claude для анализа текстов)

✅ Emotional tone scoring (0.0-4.0 scale)

✅ EmotionalProfile model и tracking

✅ Psychology session persistence

✅ Anomaly detection logic (tone drops, burnout signals)

✅ /api/psychology/* endpoints

✅ WebSocket handler для real-time psychology chat

✅ Alert generation and escalation to HR

Frontend:

✅ PsychologyPage компонент

✅ Emotional tone gauge/chart (0-4 scale)

✅ AI Psychologist chat interface (WebSocket)

✅ Recovery plan display

✅ Message history

✅ Tone trend visualization

AI/Prompts:

Psychologist system prompt (empathetic tone)  Recovery plan generation prompt

Testing:

Unit: sentiment analysis accuracy

Integration: start session → send message → get response  Manual: Chat with AI psychologist, verify recovery plan

Deliverable:

Employees can talk to AI psychologist Emotional tone is tracked

HR alerts generated for critical cases Recovery plans personalized

Итерация 6: HR Analytics & Surveys (Неделя 13-14)

Цель: Микро-опросы и аналитика персонала

Backend:

✅ Survey model (questions, responses)

✅ Survey distribution logic (по должностям/ролям)

✅ Response collection + anonymity

✅ Survey analytics (aggregation, trends)

✅ /api/surveys/* endpoints

✅ Employee interaction logging (от коммуникационных систем)

✅ Engagement index calculation

✅ Burnout score estimation

Frontend:

✅ HRDashboardPage компонент

✅ Survey distribution form (HR only)

✅ Survey response interface (employee)

✅ Analytics dashboard (HR): engagement, burnout risks

✅ Alerts widget for critical issues

✅ Network graph (informal leaders)

Testing:

Unit: survey aggregation logic

Integration: create survey → distribute → collect → analyze

Manual: HR creates survey, employees respond, results appear

Deliverable:

HR может создавать опросы

Employees получают уведомления и отвечают  Analytics dashboard для HR

Alerts для критических ситуаций

Итерация 7: Корпоративное обучение (Неделя 15-16)

Цель: Learning management system

Backend:

✅ Course model (title, content, duration, tests)

✅ Student enrollment logic

✅ Progress tracking

✅ Test system (question bank, adaptive)

✅ Score calculation and passing criteria

✅ Learning path recommendations

✅ /api/learning/* endpoints

✅ Integration with LMS (if exists) or standalone

Frontend:

✅ Learning page (available courses, my progress)

✅ Course detail page (content, progress bar)

✅ Test interface (questions, timer, submit)

✅ Results page (score, feedback)

✅ Learning achievements/certificates

✅ Recommended learning path

Testing:

Unit: score calculation, progress update

Integration: enroll → start course → take test → pass  Manual: Employee enrolls in course, completes it

Deliverable:

Корпоративный университет работает

Employees могут учиться и проходить тесты  Рекомендации по развитию

Итерация 8: RAG система и Knowledge Base (Неделя 17-18)

Цель: AI assistant с контекстом компании

Backend:

✅ Vector database setup (Chroma)

✅ Document upload and parsing

✅ Text embeddings generation (Claude embeddings API)

✅ Vector similarity search

✅ RAG query processing (retrieve context + generate answer)

✅ Fact validation against corporate sources

✅ Self-check node (iterative answer refinement)

✅ /api/rag/* endpoints

✅ Knowledge base versioning

Frontend:

✅ Q&A interface (ask question)

✅ Answer display with sources

✅ Admin: document upload form

✅ Admin: knowledge base management

Testing:

Unit: embedding similarity

Integration: upload doc → search → generate answer Manual: Ask question in Russian, verify accurate answer

Deliverable:

Корпоративный AI консультант работает  Ответы на вопросы о компании

Sources указаны

Итерация 9: Автоматизированный контент (Неделя 19-20)

Цель: Content factory для Telegram/Email

Backend:

✅ Content calendar model

✅ Content generation (LLM-based)

✅ Web scraping for topics

✅ Meme generation (text-to-image LLM)  ✅ Scheduled publishing (Bull cron jobs)  ✅ Telegram publishing integration

✅ Engagement tracking

✅ /api/content/* endpoints

Frontend:

✅ Admin: content calendar view  ✅ Admin: content creation form  ✅ Admin: scheduling interface

✅ Dashboard: engagement metrics

Testing:

Unit: content generation

Integration: create → schedule → auto-publish  Manual: Verify content appears in Telegram

Deliverable:

Автоматические посты в Telegram каждый день  Контент генерируется AI

Engagement tracked

Итерация 10: Monitoring, Optimization & Polish (Неделя 21-22)

Цель: Production-ready система

Backend:

✅ Performance optimization (DB indexing, caching strategies)

✅ Error tracking (Sentry integration)

✅ Logging aggregation (ELK или CloudWatch)

✅ Database backups automation

✅ Load testing

✅ Security audit (SQL injection, XSS, etc.)

Frontend:

✅ Performance optimization (code splitting, lazy loading)

✅ Error reporting

✅ Analytics (Mixpanel or similar)

✅ Accessibility audit (WCAG compliance)

DevOps:

✅ Production deployment (Kubernetes или Docker Swarm)

✅ Database migrations in production

✅ SSL certificates

✅ Monitoring dashboards (Datadog, CloudWatch)

✅ Alert rules (CPU, memory, error rates)

Testing:

Load testing (1000+ concurrent users)  Security testing

End-to-end scenarios

Deliverable:

Production-ready deployment  Monitoring и alerting work

Performance optimized

  - Testing Strategy Unit Testing

// Jest for backend services describe('AuthService', () =&gt; {

it('should hash password correctly', () =&gt; {

const hashedPassword = authService.hashPassword('test123'); expect(hashedPassword).not.toBe('test123'); expect(authService.verifyPassword('test123', hashedPassword)).toBe(true);

});

it('should generate valid JWT', () =&gt; {

const token = authService.generateAccessToken('user-123'); const decoded = authService.verifyToken(token); expect(decoded.sub).toBe('user-123');

});

});

// React Testing Library for frontend describe('KPICard', () =&gt; {

it('should render KPI data correctly', () =&gt; {

const kpi = { metric: 'sales', target: 100, actual: 95, percentage: 95 }; const { getByText } = render(&lt;KPICard kpi={kpi} /&gt;); expect(getByText('sales')).toBeInTheDocument(); expect(getByText('95%')).toBeInTheDocument();

});

});

Integration Testing

// Test full flow: auth → create task → update status describe('Task Management Flow', () =&gt; {

it('should create task →  assign →  update status', async () =&gt; {

// 1. Login

const authToken = await authService.login('manager@company.com', 'password');

// 2. Create task

const task = await taskService.createTask(authToken, { title: 'Test Task',

assigned_to: 'employee-id',

due_date: '2024-12-01'

});

// 3. Verify notification sent expect(notificationMock).toHaveBeenCalled();

// 4. Update status

const updated = await taskService.updateStatus(authToken, task.id, 'in_progress'); expect(updated.status).toBe('in_progress');

});

});

E2E Testing (Cypress или Playwright)

// Cypress E2E test

describe('User KPI Request via Telegram Bot', () =&gt; {

it('should respond with KPI data when user sends "MG покажи статистику"', () =&gt; { cy.visit('http://localhost:3000');

cy.login('employee@company.com', 'password'); cy.contains('Dashboard').should('be.visible');

// Manual test with Telegram: send message to bot

// Verify response in bot

});

});

Staging & Production Deployment

# Staging environment<a></a>

docker-compose -f docker-compose.staging.yml up

# Run smoke tests<a></a> npm run test:smoke

# Manual QA checklist<a></a>

- Login works

- KPI data displays correctly

- Create task and assign

- Chat with AI psychologist

- Telegram bot responds

# Production deployment<a></a> git tag v1.0.0

git push --tags

# GitHub Actions automatically builds and deploys to production<a></a>

  - Database Migrations & Backups

// Prisma migrations

npx prisma migrate dev --name add_emotional_tone_profile npx prisma migrate deploy  // production

// Backup strategy

- Daily automated backups to S3

- Point-in-time recovery (7 days retention)

- Weekly full backups (30 days retention)

- Test restore monthly

// Monitoring

- Database size tracking

- Query performance alerts

- Connection pool monitoring

- Replication lag (if used)

┌─────────────────────────────────────────┐

│	Datadog / CloudWatch	│

├─────────────────────────────────────────┤

└─────────────────────────────────────────┘

Monitoring & Alerts

| │ |  | │ |  |
| --- | --- | --- | --- |
| │ | Backend Metrics: | │ |  |
| │ │ | - Error rate &gt; 1% → Alert - Response time P99 &gt; 1s → Alert |  | │ │ |
| │ | - CPU usage &gt; 80% → Alert |  | │ |
| │ │ | - Memory &gt; 85% → Alert - Database connections &gt; 80 → Alert |  | │ │ |
| │ | - Queue depth &gt; 1000 → Alert |  | │ |
| │ │ | Frontend Metrics: | │ │ |  |
| │ | - JS errors &gt; 5 per minute → Alert |  | │ |
| │ | - Page load time &gt; 3s → Alert |  | │ |
| │ | - API call failures &gt; 1% → Alert |  | │ |
| │ |  | │ |  |
| │ | Business Metrics: | │ |  |
| │ │ | - Survey completion rate drop - Task creation rate anomaly | │ │ |  |
| │ | - Telegram message failures | │ |  |
| │ │ | On-call rotation: | │ │ |  |
| │ | - Escalation rules: Warning → Alert | │ |  |
| │ │ | - Slack/SMS notifications - Auto-runbook for common issues | │ │ |  |
| │ |  | │ |  |

  - Release Process

# Development branch<a></a>

git checkout -b feature/epic-name

# ... develop and commit ...<a></a> git push origin feature/epic-name

# Create PR (code review + tests)<a></a>

# Once approved: merge to main<a></a>

# GitHub Actions CI/CD<a></a>

- Run linting &amp; type checking

- Run unit tests

- Run integration tests

- Build Docker image

- Push to container registry

- Deploy to staging

- Run smoke tests

- (Manual approval for production)

- Deploy to production

- Monitor health metrics

# Release notes<a></a> CHANGELOG.md updated with:

  - New features

  - Bug fixes

  - Breaking changes

  - Migration instructions (if DB changes)

SUMMARY: Roadmap MatrixGin

Week  1-2:

Week  3-4:

Week  5-6:

Week  7-8:

Week  9-10:

Week 11-12:

Week 13-14:

Week 15-16:

Week 17-18:

Week 19-20:

Week 21-22:

Infrastructure setup

Authentication + basic UI KPI analytics

Task management

Telegram Bot integration Psychological support

HR analytics &amp; surveys Corporate learning

RAG + Knowledge base Content automation

Optimization &amp; production

Total: ~6 months for MVP → Full featured system

Key Milestones:

✅ Month 1: Core infrastructure + Auth

✅ Month 2: Employee features (KPI, tasks, learning)

✅ Month 3: Psychology + HR analytics

✅ Month 4: Content + RAG + Polish

✅ Month 5: Optimization + Production deployment

✅ Month 6: Post-launch improvements + learning from usage

APPENDIX: Quick Setup Guide Local Development Setup

# Clone repo<a></a>

git clone https://github.com/yourorg/matrixgin.git cd matrixgin

# Setup backend<a></a> cd backend

npm install

cp .env.example .env docker-compose up -d npx prisma migrate dev npm run dev

# Setup frontend (in new terminal)<a></a> cd frontend

npm install npm run dev

# Access<a></a>

- Frontend: http://localhost:5173

- API: http://localhost:3000

- Postgres: localhost:5432

- Redis: localhost:6379

# Telegram Bot testing (local)<a></a> npm run dev:bot

# Follow URL for webhook tunneling<a></a>

Production Deployment

# Using Kubernetes<a></a>

kubectl apply -f k8s/namespace.yml kubectl apply -f k8s/secrets.yml

kubectl apply -f k8s/configmap.yml kubectl apply -f k8s/postgres.yml kubectl apply -f k8s/redis.yml kubectl apply -f k8s/backend.yml kubectl apply -f k8s/frontend.yml

# Or using Docker Swarm<a></a>

docker stack deploy -c docker-compose.prod.yml matrixgin

# Verify<a></a>

kubectl get pods -n matrixgin

Документ подготовлен для разработки амбициозного проекта MatrixGin с полной архитектурой, технологическим стеком и пошаговым планом реализации.

[1]

⁂

    - Zadachi-MatrixGin.md